Town of Rowe
Open Space and Recreation Committee
Meeting Minutes – 27 March, 2026

Remote Participation Information

- Phone: (413) 663-0507 / https://meet.google.com/kgq-knwk-krn

Committee Attendees:

- Amy Trevvett

- Justine Krumm

- Teresa Aguinaldo

External Attendees:

- Aaron Nelson

Call to Order: 5:32 PM

Agenda Items:

- Pushed past Meeting Minutes to next meeting

- Land Acquisition Efforts

  - Title Report Came back from Town Counsel, with two items that need to be cleared before closing (It includes 1 lean and 1 renewable energy contract).

  - OSI wants to see a Phase 1 Environmental Site Assessment. Aaron N. has reached out for a bid. The survey looks to identify any potential hazardous waste on the property.

  - Survey completion is anticipated by end of April. Upon completion, the survey will be submitted to the Board of Selectmen for review.

  - Draft Land Management Plan -Complete, is still pending the following: Identified cellar holes, Information from the property survey, and Standardize terminology and formatting.

  - Justine forwarded the OSI Grant Acceptance Letter(s) to the BoS for signature, at their 2 April Meeting.

  - OSI will meet with OSRC on 8 April 2026.

    - We will confirm with Venessa and Sarah on the funds transfer process, and follow-up with Town of Rowe and BoS afterwards.

- Site Use and Signage

  - Amy will update the signage design. Reviewed site use signage language, considered adding: No littering / Pick up after your pet.

  - Justine will contact the Rowe Highway Dept to schedule a time to do a site walk.

Next Meeting: 13 April 5:30PM.

Adjournment: Meeting closed at 5:49PM.